# Product Backlog

Application to Prevent Predictable Hospitalizations

Project Name:  Application to Prevent Predictable Hospitalizations

Product Owner:  James Pfautz

Last Updated:  6/16/2026

Version:  1.0

# Overview

This backlog defines the prioritized user stories for a reproducible, non-PHI predictive analytics pipeline and decision-support concept for rural preventable-hospitalization risk. Stories span outreach, documentation, data engineering, modeling, fairness, and delivery. Items are ordered by epic and business value. Story points follow the Fibonacci sequence (1, 2, 3, 5, 8, 13, 21).

Totals:  26 stories, 7 epics, about 129 points (14 High, 11 Medium, 1 Low).

# Priority Legend

High Priority: Must have for product release

Medium Priority: Should have, important for user experience

Low Priority: Nice to have, can be deferred

# Product Backlog Items

| ID | User Story | Priority | Pts | Status | Sprint | Epic |
| --- | --- | --- | --- | --- | --- | --- |
| US-001 | As the project team, I want a structured survey for prospective rural clinics so that our feature set and intervention mapping are grounded in real clinic reality rather than assumptions. | High | 5 | Ready | Sprint 1 | Discovery & Outreach |
| US-002 | As the project team, I want a clean, deduplicated contact list of rural clinics and rural-health offices so that the survey reaches a relevant, sufficient sample. | Medium | 3 | Ready | Sprint 1 | Discovery & Outreach |
| US-003 | As the project team, I want a repeatable send-and-follow-up process so that we maximize response rate within the compressed timeline. | Medium | 3 | Backlog | Sprint 1-2 | Discovery & Outreach |
| US-004 | As the project team, I want survey findings translated into concrete requirements so that real clinic input shapes features, the outcome definition, and the intervention catalog. | Medium | 5 | Backlog | Sprint 2 | Discovery & Outreach |
| US-005 | As a developer, I want a documented architecture for the prototype pipeline so that the team builds against a shared design and a third party can understand the system. | Medium | 5 | Backlog | Sprint 2 | Documentation & Design |
| US-006 | As a data scientist, I want every data source cataloged so that the pipeline is auditable and reproducible. | Medium | 3 | Backlog | Sprint 1 | Documentation & Design |
| US-007 | As the project team, I want a defensible population definition and outcome selected so that all downstream modeling has a fixed target. | High | 5 | Backlog | Sprint 2 | Documentation & Design |
| US-008 | As the project team, I want the Functional Requirement Specification authored so that what the system must do is unambiguous before the build starts. | High | 5 | Backlog | Sprint 2 | Documentation & Design |
| US-009 | As a data scientist, I want public SDoH datasets pulled programmatically so that the pipeline re-pulls without manual steps. | High | 8 | Backlog | Sprint 3 | Data Pipeline (Build) |
| US-010 | As a data scientist, I want the approved synthetic clinical dataset loaded so that I can model patient-level risk without touching PHI. | Medium | 5 | Backlog | Sprint 3 | Data Pipeline (Build) |
| US-011 | As a data scientist, I want automated cleaning and unit standardization so that joins and features are reliable. | Medium | 5 | Backlog | Sprint 3 | Data Pipeline (Build) |
| US-012 | As a data scientist, I want community-level SDoH joined onto patient records so that individual risk reflects social context. | High | 8 | Backlog | Sprint 3 | Data Pipeline (Build) |
| US-013 | As a data scientist, I want engineered clinical and SDoH features so that the model captures clinically and socially meaningful risk signals. | High | 8 | Backlog | Sprint 3-4 | Features & Ethics |
| US-014 | As a data scientist, I want features screened for encoded inequity so that the model does not reproduce historical bias. | High | 5 | Backlog | Sprint 4 | Features & Ethics |
| US-015 | As a data scientist, I want an interpretable baseline model so that advanced models have a benchmark to beat. | Medium | 3 | Backlog | Sprint 4 | Modeling |
| US-016 | As a data scientist, I want multiple modeling approaches trained and compared so that the final model choice is justified, not assumed. | High | 8 | Backlog | Sprint 4 | Modeling |
| US-017 | As a data scientist, I want evaluation centered on PR-AUC and calibration so that the imbalanced outcome is handled and recall is prioritized over raw accuracy. | High | 5 | Backlog | Sprint 4 | Modeling |
| US-018 | As a data scientist, I want subgroup fairness analyzed with rurality as the primary lens so that the model performs equitably for rural populations. | High | 8 | Backlog | Sprint 4-5 | Modeling |
| US-019 | As a care coordinator, I want patients sorted into calibrated risk tiers so that I can prioritize outreach to the highest-risk first. | High | 5 | Backlog | Sprint 5 | Decision Support |
| US-020 | As a care coordinator, I want the top risk drivers per flagged patient in plain language so that I understand why a patient was flagged. | Medium | 5 | Backlog | Sprint 5 | Decision Support |
| US-021 | As a care coordinator, I want a recommended next-step intervention per risk tier so that the risk score is actionable. | High | 5 | Backlog | Sprint 5 | Decision Support |
| US-022 | As a provider, I want to review and override every recommendation so that no clinical decision is automated. | High | 3 | Backlog | Sprint 5 | Decision Support |
| US-023 | As a data scientist, I want a single command or flow that regenerates all results from raw sources so that a third party can reproduce our work. | High | 5 | Backlog | Sprint 5 | Reproducibility & Delivery |
| US-024 | As a developer, I want setup, configuration, and run docs so that the pipeline runs on a clean machine from instructions alone. | Medium | 3 | Backlog | Sprint 5 | Reproducibility & Delivery |
| US-025 | As a clinic staff, I want a guide to reading risk scores, drivers, interventions, and limitations so that I use the tool responsibly. | Low | 3 | Backlog | Sprint 5 | Reproducibility & Delivery |
| US-026 | As the project team, I want the final presentation assembled and rehearsed so that we can deliver the capstone results clearly to the instructor and the Authentic Consortium stakeholders. | Medium | 3 | Backlog | Sprint 5 | Reproducibility & Delivery |

# Detailed Acceptance Criteria

US-001:  Design the clinic survey instrument

Epic: Discovery & Outreach    Priority: High    Story Points: 5    Sprint: Sprint 1

User Story

As the project team, I want a structured survey for prospective rural clinics, so that our feature set and intervention mapping are grounded in real clinic reality rather than assumptions.

Description

This survey is not a patient-data instrument; it collects clinic-side context only, keeping us firmly in non-PHI territory. It captures the preventable-hospitalization drivers staff actually see, the SDoH factors that matter most locally, the data clinics already hold, and (critically) which interventions a clinic of their size and budget can realistically deliver. It de-risks the assumption that our synthetic cohort mirrors a real rural population, and its output feeds both the Functional Requirement Specification and the intervention-mapping work.

Acceptance Criteria

- Survey collects clinic-side context only (non-PHI; no patient data).

- Captures observed risk drivers, key local SDoH factors, available data, and deliverable interventions.

- Mostly closed-form questions; target completion time about 10 to 15 minutes.

- Reviewed by stakeholders (J. Pfautz and Dr. Clisbee) before distribution.

US-002:  Compile clinic contact list for distribution

Epic: Discovery & Outreach    Priority: Medium    Story Points: 3    Sprint: Sprint 1

User Story

As the project team, I want a clean, deduplicated contact list of rural clinics and rural-health offices, so that the survey reaches a relevant, sufficient sample.

Description

Target the platform's stated audience: Rural Health Clinics, Federally Qualified Health Centers, state rural health offices, and multi-site networks. Lean on the Authentic Consortium's existing network as the warm-intro path rather than cold outreach, which is the highest-yield channel. Track provenance and status so distribution and follow-up are auditable.

Acceptance Criteria

- List includes organization, contact name, role, email, state, clinic type, and source.

- Targets RHCs, FQHCs, state rural health offices, and multi-site networks.

- Deduplicated; opt-outs respected; organizational contacts only (non-PHI).

- Status tracked per contact (sent, opened, responded, opted-out).

US-003:  Distribute survey and manage responses

Epic: Discovery & Outreach    Priority: Medium    Story Points: 3    Sprint: Sprint 1-2

User Story

As the project team, I want a repeatable send-and-follow-up process, so that we maximize response rate within the compressed timeline.

Description

Deploy the survey in a low-friction tool, send through the warm-intro channel where possible, and schedule one or two polite follow-ups. Set a response cutoff that still leaves time to analyze before the Functional Requirement Specification deadline.

Acceptance Criteria

- Survey deployed in a low-friction tool (e.g., Google Forms or Qualtrics).

- Sent via warm-intro channel where possible; one to two follow-ups scheduled.

- Response cutoff set before the Functional Requirement Specification deadline (June 24).

- Responses logged centrally; low response volume flagged for stakeholder escalation.

US-004:  Synthesize survey results into requirements

Epic: Discovery & Outreach    Priority: Medium    Story Points: 5    Sprint: Sprint 2

User Story

As the project team, I want survey findings translated into concrete requirements, so that real clinic input shapes features, the outcome definition, and the intervention catalog.

Description

Analyze responses into a short findings memo and produce a validated list of interventions clinics can actually deliver. This becomes the source of truth for intervention mapping and informs feature prioritization and the population and outcome decision.

Acceptance Criteria

- Findings memo produced: top risk drivers, data realities, deliverable interventions.

- Validated intervention list feeds the intervention-mapping story (US-021).

- Contradictions with initial assumptions documented and scope adjusted.

- Findings inform feature prioritization (US-013) and outcome selection (US-007).

US-005:  Document prototype system architecture

Epic: Documentation & Design    Priority: Medium    Story Points: 5    Sprint: Sprint 2

User Story

As a developer, I want a documented architecture for the prototype pipeline, so that the team builds against a shared design and a third party can understand the system.

Description

Describe the end-to-end pipeline as discrete components: ingestion, raw cache and versioned storage, cleaning and standardization, geographic join, feature store, model training, evaluation, and the decision-support output layer. Include a data-flow diagram, an explicit non-PHI boundary, and the human-in-the-loop point. This is the backbone of the System Analysis and Design deliverable (July 8).

Acceptance Criteria

- Components defined: ingestion, cache, cleaning, geo-join, feature store, modeling, evaluation, output.

- Data-flow diagram included with an explicit non-PHI boundary.

- Human-in-the-loop decision point marked at the output stage.

- Reproducibility design described; feeds the System Analysis and Design document.

US-006:  Author the data source catalog

Epic: Documentation & Design    Priority: Medium    Story Points: 3    Sprint: Sprint 1

User Story

As a data scientist, I want every data source cataloged, so that the pipeline is auditable and reproducible.

Description

Keep one record per source (CDC PLACES, HRSA shortage-area, Census-derived SDoH, CMS public resources, plus the synthetic and non-PHI clinical dataset), stored in the repo as the single source of truth that ingestion code references.

Acceptance Criteria

- One record per source, including the synthetic clinical dataset.

- Each record captures provider, access method or URL, granularity, refresh cadence, schema version, limitations.

- Stored in the repo as the single source of truth referenced by ingestion code.

- Any field in the final dataset traces back to a catalog entry.

US-007:  Define rural population and target outcome

Epic: Documentation & Design    Priority: High    Story Points: 5    Sprint: Sprint 2

User Story

As the project team, I want a defensible population definition and outcome selected, so that all downstream modeling has a fixed target.

Description

Choose the preventable outcome (preventable hospitalization, avoidable ED use, readmission, missed preventive care, or chronic-condition deterioration) based on data availability, clinical relevance, and feasibility. Lock the rurality measure; it must be defensible and available across every dataset we join, since it drives both population scope and the fairness analysis.

Acceptance Criteria

- Outcome selected from the candidate list with documented rationale.

- Selection justified by data availability, clinical relevance, and feasibility.

- Rurality measure locked and confirmed available across all joined datasets.

- Decision recorded as a fixed constraint for downstream work.

US-008:  Produce the Functional Requirement Specification

Epic: Documentation & Design    Priority: High    Story Points: 5    Sprint: Sprint 2

User Story

As the project team, I want the Functional Requirement Specification authored, so that what the system must do is unambiguous before the build starts.

Description

Capture required data inputs, preprocessing, model outputs, risk-tier logic, fairness requirements, and intervention-mapping functions, plus non-functional requirements (reproducibility, transparency, responsible data use, no PHI). Fold in survey findings where they sharpen requirements.

Acceptance Criteria

- Documents data inputs, preprocessing, model outputs, risk-tier logic, fairness, intervention mapping.

- Non-functional requirements captured: reproducibility, transparency, responsible data use, no PHI.

- Survey findings (US-004) incorporated where relevant.

- Completed by June 24.

US-009:  Automated ingestion of public SDoH datasets

Epic: Data Pipeline (Build)    Priority: High    Story Points: 8    Sprint: Sprint 3

User Story

As a data scientist, I want public SDoH datasets pulled programmatically, so that the pipeline re-pulls without manual steps.

Description

Pull CDC PLACES, HRSA, Census-derived SDoH, and CMS resources in code. Cache and version raw pulls so a source going down mid-semester does not block the build, and fails loudly on schema changes rather than silently producing bad data.

Acceptance Criteria

- Pulls CDC PLACES, HRSA, Census SDoH, and CMS resources programmatically.

- A re-run with no changes reproduces the same dataset or logs a documented schema or geography change.

- Raw pulls are cached and versioned against mid-semester source outages.

- Schema changes fail loudly with a clear message.

US-010:  Load synthetic and non-PHI clinical records

Epic: Data Pipeline (Build)    Priority: Medium    Story Points: 5    Sprint: Sprint 3

User Story

As a data scientist, I want the approved synthetic clinical dataset loaded, so that I can model patient-level risk without touching PHI.

Description

Ingest the instructor-approved synthetic and de-identified records with a documented schema. Validate that volume and clinical realism are sufficient for meaningful modeling, and flag early if the cohort is too thin or unrealistic for the chosen outcome.

Acceptance Criteria

- Approved synthetic dataset ingested with a documented schema.

- Volume and clinical realism validated as sufficient for modeling.

- No PHI present at any point.

- Inadequate or unrealistic cohort flagged early.

US-011:  Clean and standardize data

Epic: Data Pipeline (Build)    Priority: Medium    Story Points: 5    Sprint: Sprint 3

User Story

As a data scientist, I want automated cleaning and unit standardization, so that joins and features are reliable.

Description

Handle missingness, standardize units and geographic codes, and resolve type and format inconsistencies, all in documented, re-runnable code with no manual edits, per the reproducibility constraint.

Acceptance Criteria

- Missingness handled; units and geographic codes standardized.

- Type and format inconsistencies resolved.

- Fully re-runnable in code with no manual edits.

- Cleaning steps documented.

US-012:  Geographic join (community to patient)

Epic: Data Pipeline (Build)    Priority: High    Story Points: 8    Sprint: Sprint 3

User Story

As a data scientist, I want community-level SDoH joined onto patient records, so that individual risk reflects social context.

Description

The project's hardest engineering problem is bridging community-aggregated SDoH (county or ZIP) onto individual records. Join on a defined geographic key, apply the rurality measure consistently, report join coverage, and unit-test the join logic.

Acceptance Criteria

- SDoH joined to patient records on a defined, documented geographic key.

- Rurality measures applied consistently across the joint.

- Join coverage (percent matched) reported; unmatched records handled by a documented rule.

- Join logic unit-tested against a fixture.

US-013:  Engineer clinical and SDoH features

Epic: Features & Ethics    Priority: High    Story Points: 8    Sprint: Sprint 3-4

User Story

As a data scientist, I want engineered clinical and SDoH features, so that the model captures clinically and socially meaningful risk signals.

Description

Build features prioritizing interpretability and relevance, informed by survey findings on what actually drives risk in these communities. Keep clinical and SDoH or community features distinguishable for later explainability.

Acceptance Criteria

- Features prioritize interpretability and clinical or social relevance.

- Feature design informed by survey findings (US-004).

- Clinical versus SDoH or community features kept distinguishable.

- Feature definitions documented.

US-014:  Screen features for proxy and bias variables

Epic: Features & Ethics    Priority: High    Story Points: 5    Sprint: Sprint 4

User Story

As a data scientist, I want features screened for encoded inequity, so that the model does not reproduce historical bias.

Description

A non-negotiable requirement: SDoH variables encode historical inequities and ZIP can proxy for race. Document the screening method, the decisions on borderline features, and the reasoning. This is a research-backed step, not a checkbox.

Acceptance Criteria

- Each feature screened for encoded inequity (e.g., ZIP as a race proxy).

- Screening method documented.

- Borderline-feature decisions recorded with reasoning.

- Research basis cited.

US-015:  Baseline logistic-regression model

Epic: Modeling    Priority: Medium    Story Points: 3    Sprint: Sprint 4

User Story

As a data scientist, I want an interpretable baseline model, so that advanced models have a benchmark to beat.

Description

Train a logistic-regression baseline on the engineered features to provide an interpretable benchmark for later model comparison.

Acceptance Criteria

- Logistic regression trained on engineered features.

- Serves as the interpretable benchmark.

- Performance recorded for later comparison.

- Run is reproducible.

US-016:  Train and compare advanced models

Epic: Modeling    Priority: High    Story Points: 8    Sprint: Sprint 4

User Story

As a data scientist, I want multiple modeling approaches trained and compared, so that the final model choice is justified, not assumed.

Description

Train several modeling approaches and compare them against the baseline on agreed metrics, justifying the final model choice in writing.

Acceptance Criteria

- Multiple modeling approaches trained.

- Compared against the baseline on agreed metrics.

- Final model choice justified in writing.

- Comparison is reproducible.

US-017:  Evaluate with PR-AUC and calibration

Epic: Modeling    Priority: High    Story Points: 5    Sprint: Sprint 4

User Story

As a data scientist, I want evaluation centered on PR-AUC and calibration, so that the imbalanced outcome is handled and recall is prioritized over raw accuracy.

Description

The outcome is heavily imbalanced and false negatives carry health costs, so accuracy is the wrong headline metric. Report calibration explicitly, since downstream risk tiers depend on calibrated probabilities.

Acceptance Criteria

- PR-AUC reported as the primary metric (not accuracy).

- Calibration assessed and reported.

- Recall prioritized given the cost of false negatives.

- Metrics are reproducible.

US-018:  Rurality-focused fairness analysis

Epic: Modeling    Priority: High    Story Points: 8    Sprint: Sprint 4-5

User Story

As a data scientist, I want subgroup fairness analyzed with rurality as the primary lens, so that the model performs equitably for rural populations.

Description

The project treats this as a primary focus, not an afterthought. Measure performance disparities across rurality strata and document findings and any mitigations.

Acceptance Criteria

- Performance measured across rurality strata.

- Disparities documented.

- Mitigations attempted where disparities are found.

- Treated as a primary analysis, not an afterthought.

US-019:  Risk tiering (the who)

Epic: Decision Support    Priority: High    Story Points: 5    Sprint: Sprint 5

User Story

As a care coordinator, I want patients sorted into calibrated risk tiers, so that I can prioritize outreach to the highest-risk first.

Description

This answers the who. Each patient or community receives a calibrated risk score and tier with documented, justified thresholds; output is sortable so the highest-risk surface first.

Acceptance Criteria

- Each patient or community receives a calibrated risk score and tier.

- Tier thresholds documented and justified (not arbitrary cutoffs).

- Output sortable so highest-risk surfaces first.

- Tiers reflect calibrated probabilities, not raw model scores.

US-020:  Risk-driver explainability (the why)

Epic: Decision Support    Priority: Medium    Story Points: 5    Sprint: Sprint 5

User Story

As a care coordinator, I want the top risk drivers per flagged patient in plain language, so that I understand why a patient was flagged.

Description

This answers the why. For each flagged patient, surface the top contributing factors in plain language, distinguishing clinical from SDoH drivers, with explanations faithful to the model.

Acceptance Criteria

- Top contributing factors surfaced per flagged patient in plain language.

- Clinical versus SDoH or community drivers are distinguished.

- Explanations are faithful to the model, not post-hoc storytelling.

- Readable by a non-technical clinic user without ML background.

US-021:  Intervention mapping (the what next)

Epic: Decision Support    Priority: High    Story Points: 5    Sprint: Sprint 5

User Story

As a care coordinator, I want a recommended next-step intervention per risk tier, so that the risk score is actionable.

Description

This answers the what next. Each tier maps to realistic interventions validated as deliverable by the survey, constrained to what an under-resourced rural clinic can actually do, every one framed as decision support.

Acceptance Criteria

- Each risk tier maps to one or more realistic next-step interventions.

- Recommendations constrained to what a small, under-resourced rural clinic can deliver.

- Intervention set validated against survey findings (US-004).

- Framed as decision support; traceable from driver to tier to action.

US-022:  Human-in-the-loop review and override

Epic: Decision Support    Priority: High    Story Points: 3    Sprint: Sprint 5

User Story

As a provider, I want to review and override every recommendation, so that no clinical decision is automated.

Description

A hard constraint from scope: the system informs, never decides. Every recommendation is reviewable and overridable by a provider.

Acceptance Criteria

- Every recommendation is reviewable by a provider.

- The provider can override any output.

- No clinical decision is automated.

- Override behavior is documented.

US-023:  End-to-end reproducible pipeline run

Epic: Reproducibility & Delivery    Priority: High    Story Points: 5    Sprint: Sprint 5

User Story

As a data scientist, I want a single command or flow that regenerates all results from raw sources, so that a third party can reproduce our work.

Description

A single command or flow regenerates all results from raw sources with no manual or undocumented steps, so a third party can reproduce every output.

Acceptance Criteria

- Single command or flow regenerates all results from raw sources.

- No manual or undocumented steps.

- A third party can reproduce the outputs.

- Run is documented.

US-024:  Installation and configuration docs

Epic: Reproducibility & Delivery    Priority: Medium    Story Points: 3    Sprint: Sprint 5

User Story

As a developer, I want setup, configuration, and run docs, so that the pipeline runs on a clean machine from instructions alone.

Description

Document environment setup, dependencies, file paths, and data access so the pipeline runs on a clean machine from the instructions alone.

Acceptance Criteria

- Setup, dependencies, file paths, and data access documented.

- Pipeline runs on a clean machine from the docs alone.

- Verified by a fresh run.

- Meets the reproducibility constraint.

US-025:  User manual and interpretation guide

Epic: Reproducibility & Delivery    Priority: Low    Story Points: 3    Sprint: Sprint 5

User Story

As a clinic staff, I want a guide to reading risk scores, drivers, interventions, and limitations, so that I use the tool responsibly.

Description

Explain how to interpret risk scores, tiers, drivers, interventions, and fairness findings, and state the prototype's limitations, written for non-technical clinic staff and reinforcing the human-in-the-loop framing.

Acceptance Criteria

- Explains risk scores, tiers, drivers, interventions, and fairness findings.

- States prototype limitations clearly.

- Written for non-technical clinic staff.

- Reinforces the human-in-the-loop framing.

US-026:  Assemble and prepare the final presentation

Epic: Reproducibility & Delivery    Priority: Medium    Story Points: 3    Sprint: Sprint 5

User Story

As the project team, I want the final presentation assembled and rehearsed, so that we can deliver the capstone results clearly to the instructor and the Authentic Consortium stakeholders.

Description

Pull the completed work into a single narrative for the weeks 9 to 10 closeout: the problem and rural context, data sources, methodology, model performance, fairness findings, the clinic workflow concept, limitations, and recommended next steps. Build the slide deck, assign speaking parts, and rehearse against the time limit so the delivery is clear to a mixed technical and clinical audience.

Acceptance Criteria

- Slide deck covers problem, data, methodology, results, fairness, workflow concept, limitations, and next steps.

- Content is consistent with the Project Closure Report and pulls directly from final deliverables.

- Speaking parts assigned and timing rehearsed against the presentation limit.

- Framing is accessible to both technical and non-technical (clinic) stakeholders.

| In progress | Done | Name | Doc Reference |
| --- | --- | --- | --- |
|  | US-002 | Bailey Malota | va_rural_clinic_contacts |
| US-002 |  | Bailey Malota |  |